ML ARTEKA  |  INTERNAL TECHNICAL BRIEF

Data and ETL Modernization: Tool Landscape and the Case for a Proprietary Accelerator

What existing tools do well, where they stop, and what one accelerator would need to do better

| Document control |  |
| --- | --- |
| Status | Draft v1 for internal review. Not for client distribution. |
| Audience | Executive team, product and engineering leads, data practice, partnerships, legal and risk, go-to-market. |
| Scope | Modernizing legacy data and ETL estates in financial services (Informatica PowerCenter, DataStage, SSIS, Talend, Ab Initio, stored procedures and SQL) into modern Spark-based jobs such as AWS Glue and Databricks, with lineage, governance and traceability. Mainframe application modernization is treated as adjacent. |
| Evidence standard | Each external claim is labelled by source type (section 2.1). Capability ratings are our reading of public material, not hands-on testing. |
| Timing | This brief proposes sequence and decision gates, not dates. |

# 1. Summary for decision-makers

Moving legacy ETL to Spark-based jobs is a crowded but fragmented market. Converters, validators, lineage tools and catalogs each do a slice well. No single product carries a job from a legacy artifact to a proven, governed, lineage-complete modern equivalent.

- Demand is real and dated. Informatica PowerCenter 10.5 standard support ended on March 31, 2026, with paid extended support through March 31, 2027 and sustaining support after that [7]. In banking, BCBS 239 expects risk data lineage that answers "show me how this number came to be" [13].

- Conversion is commoditizing. Databricks offers Lakebridge free, built on its acquired BladeBridge engine [1][2]. Datafold offers an AI migration agent with value-level validation [3]. Services firms claim accelerators for Informatica to Glue, one reporting about 50% automation [5][6].

- Lineage is split into two worlds. On the target side, AWS and Databricks now capture Spark lineage automatically through OpenLineage or Unity Catalog [8][12]. On the legacy side, parsing is a specialist product (Manta, now IBM) [11], and catalogs have documented gaps such as stored procedures [10].

- Nobody evidences lineage continuity. We found no product that proves the new pipeline's column-level lineage matches the legacy pipeline's, or that records who approved each difference and why.

Recommendation Build the accelerator around a migration knowledge graph and evidence ledger as the system of record, with pluggable conversion engines on top. Do not try to out-cover Lakebridge on dialects. Differentiate on four things: Glue and Spark-first conversion gated by data parity, lineage continuity, audit-grade traceability for regulated institutions, and neutrality across converters and targets. Hold the first release to a narrow wedge and widen by dependency.

# 2. The existing tool landscape: strengths, weaknesses, and gaps

## 2.1 Evidence labels

| Label | Meaning |
| --- | --- |
| Vendor claim | Stated by the vendor in its own material. Treat as marketing until corroborated. |
| Competitor claim | Stated by a rival. Useful for locating weaknesses, but biased and possibly out of date. |
| Analyst or regulator | Published research, forecast or supervisory text. |
| ML arteka inference | Our reasoning from the sources. Needs validation in hands-on testing. |

## 2.2 Tool-by-tool assessment

| Tool or class | Strengths | Weaknesses and limits | Evidence |
| --- | --- | --- | --- |
| Databricks Lakebridge (rule-based and LLM converters) | Free and open source. Covers analysis, conversion and reconciliation. BladeBridge handles many dialects and some ETL and orchestration, producing notebooks, PySpark and workflows. Morpheus warns when it cannot guarantee equivalence. Switch uses LLMs [1][2]. | Databricks is the target. Designed for partners and needs deep configuration, per a rival [4]. Morpheus covers fewer dialects. Orchestration and ETL conversion is partial [1]. | Vendor claim [1][2] Competitor claim [4] |
| Datafold Migration Agent (AI agent with validation) | LLM translation with a feedback loop that iterates until source and target data match. Value-level diffs at dataset, column and row level. Handles GUI ETL such as Informatica, Talend and DataStage. States guaranteed price, timeline and data parity [3][4]. | Works through SQL connections to source and target data, so logic outside SQL-reachable data is harder to verify (ML arteka inference). No evidence of lineage continuity or migration governance records. Most detail comes from Datafold itself. | Vendor claim [3] Competitor claim of others [4] |
| Services-firm accelerators (e.g., Bitwise FulkrumCloud, LTIMindtree) | Target AWS Glue directly. Bitwise converts Informatica, DataStage, SSIS and Ab Initio to Glue, PySpark, Databricks and Fabric, with a conversion report flagging manual rework and fixed time and cost [5]. LTIMindtree reports about 50% automation for Informatica to Glue at an insurer [6]. | Proprietary and sold only with an engagement. A reported ceiling near 50% leaves large manual work (ML arteka inference on [6]). These are our most direct competitors for an accelerator, so they are included here although they are services firms. | Vendor claim [5][6] |
| Informatica IDMC and CDI-PC (vendor-native path) | Keeps existing mappings by moving PowerCenter to Informatica's cloud, with the familiar design experience [7]. | Keeps the client inside Informatica, now owned by Salesforce, on consumption-based IPU pricing, which commentators describe as unpredictable and lock-in building [7]. | Vendor claim [7] Commentary [7] |
| Target-side lineage (AWS SageMaker and DataZone, Databricks Unity Catalog) | Automatic capture from Glue, EMR and Spark through OpenLineage, with column-level detail where source-column information exists. July 2026 update extended this to IAM-based SageMaker domains [8]. Unity Catalog captures column-level lineage for Databricks workloads [12]. | Tracks only what runs on the platform. Unity Catalog lineage is limited to Databricks and does not show the transformation source [10][12]. Neither sees legacy-side lineage, so neither can say the new lineage matches the old. | Vendor claim [8][12] |
| Legacy lineage specialists (Manta/IBM, Collibra, Atlan) | Manta parses legacy ETL, SSIS, DataStage and stored procedures to column level, and counts a Canadian bank among its customers [11][12]. Atlan consumes OpenLineage events and parses SQL for column lineage [9]. Collibra separates technical and business lineage [10]. | Collibra collects stored-procedure names but does not support the PowerCenter Stored Procedure transformation, and has limits with dynamic columns and some scripts [10]. Atlan column lineage is limited to relational and SQL sources and some transformation types, and object storage is table-level only [9]. These tools describe estates; they do not convert or verify them. | Vendor documentation [9][10][11] Secondary [12] |
| Mainframe tooling (AWS Transform, IBM watsonx Code Assistant for Z, Mechanical Orchard) | Adjacent. AWS Transform adds business-rule extraction, lineage and data dictionaries, and test generation [14]. Mechanical Orchard proves equivalence from captured data flows [15]. | Mainframe-first and tied to their own platforms. Not assessed in depth here. | Vendor claim [14][15] |

Not assessed: Snowflake SnowConvert, Google BigQuery Migration Service, Matillion, Prophecy, Talend and Ab Initio native tooling, Microsoft Fabric migration paths, and independent lineage tools such as Alation and Solidatus.

## 2.3 Capability coverage: our reading of public material

"Yes" means the capability is described in public material. "Partial" means documented limits or narrow scope. "Not evidenced" means we found nothing, which is not proof of absence.

| Capability | Lakebridge | Datafold agent | Services accelerators | Lineage and catalog tools | AWS-native |
| --- | --- | --- | --- | --- | --- |
| Estate assessment and inventory | Yes | Partial | Yes | Partial | Not evidenced |
| Conversion to Spark code | Yes (Databricks) | Yes | Partial (~50% reported) | No | Not evidenced |
| Conversion to AWS Glue | No | Not evidenced | Yes | No | Not evidenced |
| Orchestration conversion | Partial | Partial | Partial | No | No |
| Data parity validation | Partial | Yes | Partial | No | Not assessed |
| Legacy lineage extraction | No | Partial | Partial | Yes | No |
| Target lineage capture | No | No | No | Yes | Yes |
| Lineage continuity across migration | Not evidenced | Not evidenced | Not evidenced | Not evidenced | Not evidenced |
| Migration governance and audit trail | No | Partial | Partial | Partial | No |
| Neutral across converters and targets | No | Yes | Partial | Yes | No |

## 2.4 What the landscape tells us

- Conversion alone is a poor place to compete. A free, open tool exists, a venture-backed agent exists, and services firms bundle accelerators. Competing on dialect coverage means matching a vendor that owns the target platform.

- The manual residual is where the cost sits. A reported automation ceiling near 50% means a large share of logic still needs human work [6]. Reducing and verifying that residual is a better target than raising the headline conversion rate (ML arteka inference).

- Validation exists but is siloed and contested. Datafold and Lakebridge disagree publicly about depth of reconciliation [3][4]. Each tool validates what it produced. A client using two has no common evidence format.

- Lineage is solved on the target side and costly on the legacy side. OpenLineage has made target lineage nearly free on Glue and EMR [8]. Legacy parsing remains specialist and has documented gaps in stored procedures and dynamic logic [10].

- The bridge between the two lineage worlds is unowned. Nothing we found confirms the new graph reproduces the old one, which is the question a regulator or model-risk team asks after cutover.

- Governance of migration decisions is thin. Catalogs govern data assets. None clearly records which legacy rule produced which generated job, which AI action changed it, which test proved it, and who approved the difference.

- Lock-in appears in every class. Lakebridge lands on Databricks, Informatica's path lands on IDMC, and AWS tooling lands on AWS. No tool referees across targets.

# 3. Product thesis: one accelerator that closes the gaps

The aim is a single accelerator that does what the popular tools do, fixes their shortfalls, and adds the missing continuity and governance. The design principle is that the system of record is a migration knowledge graph, not a code converter. Converters are replaceable engines. The graph and the evidence ledger are the product.

## 3.1 Capability modules

| Module | What it does | Shortfall it addresses |
| --- | --- | --- |
| M1. Discover | Ingests ETL exports, SQL, stored procedures, schedulers and parameter files. Builds an inventory with complexity scoring and dependency mapping. | Assessment tools stop at reports. We keep it as live graph data. |
| M2. Extract logic and lineage | Parses legacy artifacts into a vendor-neutral intermediate representation (IR) of transformations, with column-level lineage and business-rule capture. | Legacy lineage is a separate, costly tool with gaps in stored procedures and dynamic logic. |
| M3. Convert | Generates Glue and PySpark first, with other targets pluggable. Deterministic rules handle the common patterns. LLMs propose code for the residual. Imports output from other converters where useful. | Free and proprietary converters are target-tied or only partly automated. |
| M4. Prove | Runs legacy and modern jobs on the same inputs and compares data at dataset, column and row level, with tolerance rules and sampling statistics. Failures feed back into M3. | Validation is siloed per tool and uses incompatible evidence formats. |
| M5. Lineage continuity | Compares the legacy lineage graph with lineage captured from the new jobs (OpenLineage), flags any column or flow that differs, and requires a recorded decision for each difference. | No evidenced product does this. |
| M6. Govern and trace | Append-only ledger linking legacy artifact, extracted rule, generated job, AI actions, test results, and named approvals. Policy gates block promotion without evidence. Exports answer audit questions. | Catalogs govern assets, not migration decisions or AI-generated code. |
| M7. Operate | After cutover, monitors lineage freshness and drift against the proven baseline and alerts on divergence. | Most tools end at go-live. |

## 3.2 Where we should and should not compete

| Area | Posture | Reason |
| --- | --- | --- |
| Dialect coverage breadth | Do not compete. Ingest and interoperate. | A free vendor-backed engine already covers many dialects [1]. |
| Target-side lineage capture | Integrate (OpenLineage, SageMaker, Unity Catalog). | Platforms already capture it for free [8][12]. |
| Enterprise catalogs | Integrate and publish into them. | Collibra, Atlan and similar own the governance buyer relationship [9][10]. |
| Parity validation | Build, with open parsers and diff techniques as inputs. | Core evidence for M4, M5 and M6. |
| Lineage continuity and evidence ledger | Build. This is the differentiated core. | Not evidenced elsewhere. |
| Residual logic handling | Build, with LLMs under deterministic verification. | Where the manual cost sits. |

# 4. Reference architecture and hard problems

This section is engineering analysis, not sourced from the market. It exists so technical stakeholders can challenge the design before anyone sells it.

## 4.1 Architecture

| Layer | Function | Build, integrate, or partner |
| --- | --- | --- |
| Parsers and connectors | Read Informatica exports, DataStage and SSIS packages, Talend jobs, stored procedures in major SQL dialects, scheduler definitions. | Build for ETL formats. Reuse open-source SQL parsers where licences allow. |
| Transformation IR | Neutral, versioned representation of logic and lineage, independent of source and target. | Build. Core IP. |
| Generators | IR to Glue, PySpark, Databricks, and later others. Rules first, LLM for the residual. | Build, with LLM providers integrated behind an abstraction. |
| Execution and diff harness | Parallel runs, data diffs, tolerance rules, sampling statistics. | Build the logic. Integrate with client compute. |
| Lineage engine | Static lineage from parsing, dynamic lineage from OpenLineage events, graph comparison. | Build comparison. Integrate capture. |
| Knowledge graph and ledger | Stores artifacts, rules, jobs, tests, decisions, approvals. Immutable history. | Build. Core IP. |
| Workflow and UI | Review queues, approvals, dashboards, audit exports. | Build. Integrate with ticketing and catalogs. |

## 4.2 Hard problems to resolve early

- Semantic mismatches between ETL engines and Spark: null handling, decimal precision, implicit casts, date and time zones, string collation, sort stability, lookup caching, update strategies, and reject handling. Each must be modeled in the IR and tested.

- Stored procedures and dynamic logic: cursors, dynamic SQL, and parameterized or script-driven jobs defeat static parsing. Catalog vendors document similar gaps [10].

- Orchestration semantics: restartability, dependencies, calendars and error handling in schedulers differ from modern orchestrators and are often undocumented.

- Lineage identity matching: proving continuity requires mapping legacy column identities to new ones, which is an entity-resolution problem, not a text comparison.

- Verification cost at scale: full value-level diffs on large tables are expensive. Sampling must be statistically defensible. With zero mismatches in n independent comparisons, the 95% upper bound on the mismatch rate is roughly 3/n, and that holds only if the sample is representative.

- LLM variability: LLMs may propose, but only deterministic checks may approve. Every AI-generated change must be logged and tied to a test.

- Production data in test: parity testing uses real customer data and carries privacy and security obligations to settle with each client.

- Non-determinism: generated keys, timestamps and ordering need explicit masking rules that are themselves reviewed.

# 5. Opportunities for ML arteka

Each opportunity ties to a gap in section 2.4. No dates are proposed. Dependencies and gates are in section 6.

| Opportunity | Gap closed | Differentiator | Dependency and main risk |
| --- | --- | --- | --- |
| P1. Lineage-continuity engine (M5) | Bridge between legacy and target lineage | Proves new lineage matches old and records each approved difference | Needs M2 and M4. Risk: identity matching accuracy |
| P2. Parity-gated conversion to Glue and Spark (M3, M4) | Siloed conversion and validation; target lock-in | Conversion that cannot be promoted without parity evidence | Needs IR and harness. Risk: semantic mismatches |
| P3. Migration evidence ledger (M6) | Thin governance of migration decisions and AI output | Audit-grade trace from legacy artifact to approval | Needs a stable IR. Risk: buyer willingness to pay |
| P4. Neutral referee across converters (M3, M4, M6) | Lock-in and incompatible evidence formats | Ingests output from other converters and verifies it | Needs open interfaces. Risk: rivals limit access |
| P5. Residual reduction (M3) | Manual work left after automation | LLM proposals under deterministic verification | Needs strong test oracle. Risk: LLM variability |
| P6. Post-cutover assurance (M7) | Tools end at go-live | Continuous lineage and parity monitoring | Needs P1. Risk: unclear who funds it |

## Commercial model options

Outcome-based terms already exist in data migration [3][5], so they are an option, not a differentiator. Our stronger claim is the quality of the evidence: parity plus lineage continuity plus a traceable approval record. Options to test include product licensing, usage-based pricing per migrated job, and outcome-linked fees backed by the evidence ledger. Insured, capped post-go-live recourse is a later possibility that needs an underwriting partner.

## Adjacent expansion

Mainframe and COBOL-derived pipelines are a plausible extension of the same graph and ledger, but the tooling there is dominated by hyperscaler and IBM offerings [14]. Whether to extend is a decision for after the data and ETL core is proven.

## Non-goals

- We do not claim total or deterministic proof of equivalence. We claim a defined, measured, and recorded standard.

- We do not replace enterprise catalogs or build a general lineage product for modern stacks.

- We do not underwrite risk ourselves.

- We do not favor a tool, cloud or model provider because of a partnership.

# 6. Scope discipline, sequencing and decision gates

"All in one" is the largest risk in this thesis. Seven modules is a platform build. The answer is to build the spine first and widen only on evidence. Ordering is by dependency; gates are passed on evidence, not on dates.

| Layer | What it establishes | Gate to proceed |
| --- | --- | --- |
| A. Spine: IR, knowledge graph, evidence ledger (M2, M6) | That legacy logic and lineage can be captured in a neutral, queryable form. | One source technology parsed to column-level lineage that client engineers accept as accurate. |
| B. First conversion path with parity (M3, M4) | That conversion to Glue and PySpark can be gated on data parity. | A real workload passes agreed parity rules and the result is reproducible. |
| C. Lineage continuity (M5) | That legacy and new lineage can be compared and differences resolved. | Matching accuracy that a risk or audit reviewer accepts. |
| D. Breadth: further sources, targets, referee mode (P4) | That the IR generalizes. | A second source technology and a second target reuse the spine without redesign. |
| E. Operate (M7) | That continuous assurance has a paying owner. | A named client and funding owner. |

Choosing the first wedge. Select the first source and target by three tests: urgency of the client's support position (PowerCenter is the clearest case [7]), alignment with our strongest platform relationships, and availability of a client willing to share representative workloads. This brief does not pick the wedge; it asks stakeholders to.

Stop rules. Pause breadth work if the spine cannot reach column-level lineage accuracy that client engineers accept. Pause M5 if lineage identity matching cannot reach reviewer-acceptable accuracy. Pause commercial outcome terms if evidence generation cost per job is not understood.

# 7. Competitive risks and our response

| Risk | Why it is credible | Response |
| --- | --- | --- |
| Databricks widens Lakebridge | Free, open, vendor-funded, already covers analysis, conversion and reconciliation [1]. | Stay target-neutral. Interoperate rather than compete on dialects. |
| AWS builds a Glue-target converter | AWS already captures lineage on Glue and has migration tooling for mainframe [8][14]. | Own the neutral evidence and continuity layer that a single cloud vendor cannot credibly referee. |
| Datafold or a rival adds lineage and governance | Datafold already has a knowledge graph and auditable diffs [3]. | Move first on lineage continuity and the evidence ledger; test their claims hands-on. |
| Services firms bundle accelerators | They are already selling Informatica to Glue accelerators with fixed terms [5][6]. | Compete on measured parity and lineage evidence, not on speed claims. |
| Buyers choose Informatica IDMC | It is the vendor-endorsed path and avoids conversion [7]. | Target clients that want to exit Informatica pricing and lock-in. |

# 8. ML arteka's starting position, honestly assessed

Ratings use public information only and must be replaced with internal evidence.

| Capability needed | Status | Basis and what to validate |
| --- | --- | --- |
| Regulated financial-services access | Present | Banks, credit unions, insurance and telecom named as focus [16]. Validate: clients with large ETL estates and PowerCenter exposure. |
| Data and AI engineering | Partial | A Data & AI practice and Databricks and AWS partnerships are listed [16]. Validate: Spark and Glue depth and migration delivery history. |
| Compiler and parser engineering | Unknown | Not evidenced publicly. Needed for M2 and the IR. Validate or hire. |
| Product management and platform engineering | Unknown | Services firms often lack product operating models. Validate ownership, funding and roadmap governance. |
| Test automation at scale | Partial | Public case studies include large-scale test automation [16]. Validate transfer to data comparison. |
| Security and compliance posture | Present | SOC 2 certification and Trust Center published [16]. Validate: handling of customer production data in parity runs. |
| LLM provider relationships | Present | Partnerships with several model providers are listed [16]. Keep behind an abstraction to stay neutral. |
| IP ownership of accelerator assets | Unknown | Needs legal confirmation, including treatment of client-specific logic. |

# 9. Risks, critique, and open questions

- Breadth over depth. Seven modules is a platform. Without strict gating, we risk a wide, shallow product that loses to focused rivals.

- Services firm to product firm. Building and funding a product alongside delivery is a different operating model. This is a leadership decision, not an engineering one.

- Evidence quality. Most tool strengths are vendor statements, and comparisons such as Datafold against Lakebridge come from a competitor [4]. A shared benchmark workload is needed.

- Lineage continuity is a hypothesis. We found no product doing it, which may mean a gap or may mean weak demand. Test with regulated buyers before committing.

- Regulatory fit. BCBS 239 supports demand for lineage [13], but how supervisors in Canada would view an automated continuity claim was not researched.

- Coverage limits of this brief. Several tools and the cloud-native validation features were not assessed (see note in section 2.2).

## Decisions requested

- Confirm the strategic direction: a proprietary accelerator with the knowledge graph and evidence ledger as the core.

- Choose the first wedge (source technology and target) using the three tests in section 6.

- Name an accountable product owner and engineering lead.

- Approve a hands-on benchmark of Lakebridge, Datafold, and at least one services-firm accelerator against a shared sample workload.

- Commission legal review of IP ownership and of data handling in parity runs.

- Agree the gate criteria in section 6 as the basis for go or stop decisions.

# Sources

[1] Databricks Labs, Lakebridge documentation (overview and getting started); Databricks blog, "Introducing Lakebridge."

[2] Coverage of Databricks' acquisition of BladeBridge (Gilbane, February 2025; CB Insights).

[3] Datafold documentation: Data Migration Agent and migration FAQ; Datafold blog, "Introducing the AI-powered Datafold Migration Agent."

[4] Datafold comparison pages (vs Lakebridge, BladeBridge, LeapLogic). Competitor-authored.

[5] Bitwise, Informatica ETL Migration to AWS Glue (AWS Marketplace listing) and FulkrumCloud demo pages.

[6] LTIMindtree case study, Informatica ETL jobs to AWS Glue for a US insurer.

[7] Informatica PowerCenter cloud migration page; support-timeline commentary from Integrate.io, DataLadder and Tarento.

[8] AWS, Data Lineage generally available in Amazon DataZone and SageMaker (Dec 2024); SageMaker Unified Studio lineage documentation; July 2026 IAM-domain update coverage.

[9] Atlan documentation, "Capture, read, and troubleshoot lineage."

[10] Collibra documentation, supported transformations for technical lineage.

[11] IBM Newsroom, "IBM acquires Manta Software Inc." (October 2023); Constellation Research coverage.

[12] Secondary lineage-tool comparisons (Decube, Data Driven Daily, checkthat.ai, datadriven.io). Used for Unity Catalog scope and general positioning; one contains an error on Manta ownership.

[13] Basel Committee, BCBS 239 principles (2013) and implementation newsletter (January 2026), via secondary summaries (Collibra, Solidatus).

[14] AWS News Blog and Migration & Modernization blog on AWS Transform for mainframe and testing.

[15] Mechanical Orchard, Imogen platform and Summer 2026 release.

[16] ML arteka website and published articles (mlarteka.com), accessed October 2026.